SIF Object Proposal and Plan:

Infrastructure Working Group

Submitted by:	Infrastructure Working Group

Version:	v1.0

Date Submitted:	02/05/2007

Table of Contents

Object Proposal	1

Business Case	1

Time Line	2

Potential Objects	2

Infrastructure Changes	2

Predefined types	2

Proposed changes for SIF 2.1	2

Changes proposed for the Authentication object	3

Changes proposed for the SIF_LogEntry object	4

Issues	4

XML Example	4

| Draft Specification Document Version Control |  |  |  |
| --- | --- | --- | --- |
| Version | Date: | Author/Organization: | Comments |
| DRAFT 0.1 | 01/05/2007 | Andrew Elmhorst | Initial Draft. This version will be submitted as an Object Proposal to the SIFA Executive Directory |
| DRAFT 0.2 | 02/01/2007 | Andrew Elmhorst | Stubbed out a proposed set of lengths for Infrastructure elements |
| 1.0 | 02/05/2007 | Andrew Elmhorst | Finalized for Submission |

# Object Proposal

# Business Case

One important aspect of interoperability is agreement between all parties on the types of data being shared. One facet of agreement on textual data is defining the length of all fields that are stored as text, which can have a theoretical unlimited length. Most systems store text data in systems with fields of pre-defined lengths. If agreements are not reached on the length of these fields, one system could allow data to be sent to the other that is not able to be stored in the destination system. This can result in incongruence between the two systems, resulting in interoperability breaking down.

The Infrastructure Working Group would like to define Max-Length restrictions on all Infrastructure elements that carry text. This is a very good time to do so as SIF 2.0 ZIS and agent implementations are being developed, and the ZIS and Agent certification programs are getting closer to coming online. Defining these fields clearly now will help to ensure that SIF 2.0 has a better chance of succeeding without interoperability issues.

# Time Line

- Object Proposal Submission—January 5, 2007

- Executive Director Approval—January 12, 2007 (estimated)

- Contacting ZIS vendors to address ability/willingness to implement this feature in SIF 2.1—January 15, 2007 with any necessary calls prior to January 24, 2007

- Report to Tech Board on ZIS vendor support and decision to move forward—January 24, 2007

- Completed Object Plan—February 5, 2007

# Potential Objects

Not Applicable

# Infrastructure Changes

### Predefined types

These elements already have a pre-defined length in SIF 2.0

| Element | Max-Length Restriction |
| --- | --- |
| SIF_MsgId | (MsgIdType) 32 |
| SIF_Timestamp | (datetime) |
| SIF_AuthenticationLevel | unsignedInt |
| SIF_EncryptionLevel | unsignedInt |

### Proposed changes for SIF 2.1

Here is a list of elements that Infrastructure has targeted for defining a max-length in SIF 2.1. This is not an exhaustive list of elements owned by Infrastructure. Excluded are some elements that are already sufficiently restricted by codeset or data type.

| Infrastructure elements |  |
| --- | --- |
| Element | Max-Length Restriction |
| SIF_SourceId | (SourceIdType) 64 |
| SIF_DestinationId | (SourceIdType) 64 |
| SIF_Context | (SIFContextType) 64 |
| SIF_Protocol/SIF_URL | 256 |
| SIF_Protocol/SIF_Property/SIF_Name | 64 |
| SIF_Protocol/SIF_Property/SIF_Value | 256 |
| SIF_Status/SIF_Description | (SIFDescType) 1024 |
| SIF_Error/SIF_Description | (SIFDescType) 1024 |
| SIF_Error/SIF_ExtDescription | unlimited |
| @ObjectName (Anywhere it’s used) | (ObjectNameType) 64 |
| SIF_Element/@Alias | 64 |
| SIF_Register/SIF_Name | (SourceIdType) 64 |
| SIF_Version (anywhere it’s used to represent a SIF version) | 12 |
| SIF_NodeVendor | 256 |
| SIF_NodeVersion | 32 |
| SIF_Application/SIF_Vendor | 256 |
| SIF_Application/SIF_Product | 256 |
| SIF_Application/SIF_Version | 32 |

### Changes proposed for the Authentication object

| Authentication Object |  |
| --- | --- |
| Element | Max-Length Restriction |
| AuthenticationInfo/System | 255 |
| AuthenticationInfo/Username | 64 |
| AuthenticationInfo/DistinguishedName | 255 |
| PasswordList/Password | 255 |
| PasswordList/Password/@KeyName | 64 |

### Changes proposed for the SIF_LogEntry object

| SIF_LogEntry Object |  |
| --- | --- |
| Element | Max-Length Restriction |
| SIF_ApplicationCode | 64 |
| SIF_Desc | (SIFDescType) 1024 |
| SIF_ExtendedDesc | unlimited |

## Issues

This change is expected to be backwards-compatible with SIF 2.0, which had no max-length restrictions, and thus all fields were theoretically defined as being unlimited in length, while real-world implementations do, indeed have maximum length restrictions in many cases.

## XML Example

Not Applicable