SIF Data Model Extension Proposal Template

This template should be used by individuals or Project Teams to submit (and later track the progress of) proposed extensions to the SIF Data Model.  These extensions can either be new data objects or revisions to the schema defining elements and / or attributes in existing ones.

It is designed to be a “living document” and contains two “status tracking” sections which should be maintained and updated as the change approval process for this extension evolves.

Table of Contents

1 Identification	2

2. Proposal	3

2.1 Rational for Extension	3

2.2 Business Case	3

3. Use Cases	4

4. Impact Assessment	5

4.1 External Object Dependencies and Relation Map	5

4.2 Infrastructure / International Dependencies and Relation Map	6

5 Detailed Design	7

6 Migration Plan (for proposed changes to existing objects only)	9

7 Issues	11

8 XML Example(s)	12

| Extension Proposal Version Control |
| --- |
| Version | Date: | Author/Organization: | Comments |
| 0.1 | 5/10/2011 | Bill Duncan/Pearson | First draft based on latest team meeting follow up from Dallas Dev Camp |
| 0.2 | 6/2/2011 | Bill Duncan/Pearson | Updated during NYR team meeting to include more information regarding expectations (not completed) |
| 0.3 | 6/22/2011 | Bill Duncan/Pearson | Updated to reflect SIF Version 2.6 target |
| 0.4 | 7/7/2011 | Bill Duncan/Pearson | Updated during NYR team meeting to include more information regarding expectations (ready for initial review and feedback). |
| 0.5 | 8/4/2011 | Bill Duncan/Pearson | Updated during NYR team meeting based on review. |
| 1.0 | 8/31/2001 | Bill Duncan/Pearson | Transformed to new DM Extension Proposal Template |
| 1.1 | 9/26/2011 | Bill Duncan/Pearson | Review on webinar with attendees |

# 1 Identification

| Proposed Extension Name | SchoolInfo Change |
| --- | --- |
| Submitted by (Project Team or Individual) | New Year Rollover Project Team |
| Date of initial submittal | 5/10/2011 |
| What is the base SIF Data Model release? | 2.6 |
| What is the base SIF Infrastructure release? | 2.5 |
| What existing SIF object(s) if any will be affected? | SchoolInfo |
| What is the name of any new object(s)? | N/A |
| DM Extension ID (to be assigned when submitted) | ??? (How assigned?) |

Status Tracker   Phase 1:  Documentation and Approval

The steps in this initial phase document the proposed extensions to the SIF Data Model to the point where they can be reviewed and approved by the Tech Board as deserving of further effort.  Completion of the detailed design and evaluation of the dependencies and migration impacts are left until Phase II.

| Template Section | Draft Completed (Owner / Date) | Reviewed (R) or Accepted (A) (Owner / Date) | Comments |
| --- | --- | --- | --- |
| Rational and Business Case | NYR Project Team Date: 05/10/2011 | Tech Board (A) Date: |  |
| Use Case(s) | NYR Project Team Date: 05/10/2011 | Tech Board (A) Date: |  |
| Proposal approval | NYR Project Team Date: 09/01/2011 | Tech Board (A) Date: |  |

Items in red need to be reviewed and addressed by policies and procedures to determine if changes to the template or the approval process are needed.

# 2. Proposal

This section should be completed by the “Proposal Champion”.  A champion is usually one of the authors of the business case (although it may be SIF staff).  This individual is responsible for driving the proposal through the qualification and acceptance cycle.

The following two subsections must be completed before the process can begin.

## 2.1 Rational for Extension

The New Year Rollover project has been ongoing for a couple of years and was driven by the SIFA Executive and Technical Boards based on implementation issues surrounding the rollover of “the system” (i.e. a SIF horizontal operations implementation) from one school year to the next.  Many discussions have occurred and many proposals have been presented to potentially automate what has been essentially a manual process for every SIF implementation.

The solution is being presented as a relatively simple and unobtrusive change to the SchoolInfo object.  This simple change should allow the publishing agent of many SIF objects, namely the SIS application agent, to declare the ActiveSchoolYear so that subscribing agents can take the appropriate action(s) when they receive SIF data objects that contain a school year based on their desire or need to understand and act on data from this, next and even past school years.  With this approach, the New Year Rollover is essentially “announced” by the SIS application agent via the publication of SchoolInfo object events containing the new ActiveSchoolYear.  Subscribing application agents, based on receiving this event, can perform the necessary cleanup of their own “active database” and preparation for the new school year in the best way for their application.

## 2.2 Business Case

Many implementations expressed concerns around the New Year Rollover process and the manual processes and “workarounds” that are used to manage this every year.  The SIFA Executive and the Technical Board made it clear that this should be a high priority issue to resolve.

# 3. Use Cases

The proposal champion or the assigned project team must provide one or more high-level use cases illustrating the interactions between “actors” (typically applications) that become possible if this proposal is adopted and successfully implemented. Use one copy of the form below for each.

Use Case Title:

| Type (Mandatory or Optional) | Mandatory |
| --- | --- |
| SIF Version | 2.6 |
| Summary Description | When the SIS is performing the New Year Rollover process, it must be able to communicate this to all of the agents that subscribe to information provided by the SIS. |
| Actors: Providing Agent Subscribing Agent | SIS Numerous |
| Preconditions | The SIF Zone is operating within the current active school year which is coming to an end. |
| Main Sequence of Events / Action Steps | SIS starts the New Year Rollover process and its agent communicates a change of the current active school year to the next school year. Subscribing application agents receive the notification of school year change and perform processing necessary for the operation of the application for the new school year. |
| Alternative Sequence of Events / Action Steps |  |
| Post Conditions | The SIF Zone is operating within the new school year. |
| SIF Mandatory Objects | SchoolInfo |
| SIF Optional Objects |  |
| Open Issues |  |

Status Tracker Phase 2:  Execution of Proposed Changes

At this point the initial Data Model extension proposal has been accepted by the Tech Board and is either in the object pipeline, or being fast-tracked.  The following sections have to be completed and (where indicated) reviewed and approved before this proposal can be reflected in the SIF specification.

| Template Section | Draft Completed (Owner / Date) | Reviewed (R) or Accepted (A) (Owner / Date) | Comments |
| --- | --- | --- | --- |
| Dependencies | NYR Project Team Date: 05/10/2011 |  | No dependencies |
| Object Definition Table | NYR Project Team Date: 05/10/2011 | Tech Board (A) Date: |  |
| Migration Plan | NYR Project Team Date: 08/31/2011 | Tech Board (A) Date: | No migration plan required |
| Sample XML | Staff / Project Team Date: 05/10/2011 | Optional |  |

# 4. Impact Assessment

This section is the first to consider the actual implementation which will address the use cases previously identified. It requires assessing the impacts to both the existing objects and infrastructure, and to previously deployed applications.  It would normally be produced by the Project Team (new or existing) assigned to this data model extension by the Tech Board at the time this proposal was approved.

In cases where a legacy object (one with no owning Project Team), is being changed, the task of assessing impact may be assigned to a Staff member to drive its completion.

The following two subsections must be completed.

## 4.1 External Object Dependencies and Relation Map

Identify any dependencies on existing XML entities in other SIF objects

| Proposed new Element or Attribute | Object & XML Entity dependency (Element, Attribute, Type) | Relationship / Reason |
| --- | --- | --- |
| SchoolInfo.ActiveSchoolYear | Although there are no anticipated changes to other objects, it is anticipated that some changes may need to be included in the description of other objects to ensure that they are understood from the perspective of SchoolYear and how that is related to the new ActiveSchoolYear element within SchoolInfo. |  |
|  | It is also anticipated that sections of the SIS Functional Profile will be included to describe the correct behavior for an SIS with regard to the SchoolInfo object and this new element. |  |

## 4.2 Infrastructure / International Dependencies and Relation Map

Identify any dependencies on infrastructure technologies and / or deliverables from the International Technical Board (ITB) which are planned for a future release.

This could include requiring or relying on specific functionality from one or more of the following:

- Transport (ex: SOAP conventions)

- SIS Functional Profiles

- Identity Management Profiles

- Global Data Model Metadata

- Central Administration or Smart Zone

- Zone Services (ex: Assessment)

| Proposed new Object, Element or Attribute | Infrastructure or International technology dependency | Specifics of dependency |
| --- | --- | --- |
| SchoolInfo.ActiveSchoolYear | None |  |

# 5 Detailed Design

Place the detailed element by element, attribute by attribute breakdown of the Data Model Extension here.  This work is normally done by members of the assigned Project Team.

The values of the “Char” column include one or more of the following:

- M – Mandatory.  Item must appear in every Add Event and Response message for the object

- R – Required.  Item must either appear in an Add Event or eventually be included in a Change Event.

- S – Supported.  Item may or may not appear in any message relating to the object. However if its value is supplied / available, it must be included by the sender in Event and Response messages.

- C – Conditional. Item is required if the included conditions are satisfied

- I – Immutable.  Item value cannot be changed once supplied.

- U – Unique.  Item value is unique from all other objects containing that item (ex: RefId)

- O – Optional.  Item may or may not appear in any message relating to the object.  It need not be supported by the sender

The “type” of each item is either an XML type (ex: integer) or a named SIF Global Type.

XML Facets can help to further define the value of an item.  These can include length, range, and per-type value restrictions. They should be specified if known.

Fill out a separate copy of the following table for each affected new or existing SIF object.

Object Name:  SchoolInfo

| Element (E) or Attribute (A) | Char | Description (including type and associated XML facets) |
| --- | --- | --- |
| ActiveSchoolYear | O | School year for active (current) year, expressed as the four-digit year in which the school year ends (e.g. 2012 for the 2011-12 school year). |

Processing Expectations:

1.	SIS starts planning for the next school year (Jan/Feb of active school year):

a.	SIS publishing “school year” objects for the next school year (e.g. StudentSchoolEnrollment, SchoolCourseInfo, SectionInfo, StudentSectionEnrollment)

b.	Subscribers process or filter the information for the new school year based on comparing SchoolYear to ActiveSchoolYear

c.	What happens with objects that don’t have SchoolYear (e.g. StudentPersonal)?  What should be the value of MostRecentGradeLevel?  We think the description should be changed for these time-dependent elements to say clearly that it’s for the current school year.

2.	SIS starts end of year processing (June/August):

a.	SIS updates its locale store for StudentRecordExchange (i.e. current year transcript data becomes historical transcript data)

b.	SIS may publish StudentSchoolEnrollment change events for “current year active” students to indicate promotion status and end of year exit code/date

c.	SIS may publish StudentSectionEnrollment change events with the “end of year” end dates

3.	SIS starts new year rollover processing (Summer):

a.	SIS Publishes SchoolInfo change event with a changed ActiveSchoolYear element value

b.	Depending on the subscribing agent, they will need to perform the necessary SIF processing to:

i.	Unsubscribe or unregister or issue SIF_Sleep to eliminate messages until they are prepared for them.

ii.	Complete their end of year processing for the previous school year.

iii.	Prepare their application for the start of the new school year.

iv.	Request SIF objects to get in synch with the SIS (and the zone) again.

v.	Publish their own delete/change/add events for objects they provide.

c.	SIS may publish delete events for SchoolCourseInfo, SectionInfo, StudentSectionEnrollment for the previous school year.

4.	SIS finishes new year rollover processing (Summer/Fall):

a.	This would be the time for the “manual synch” of applications that went offline during the rollover processing (i.e. went “offline” in 3.b.i above and do not have automated processes to handle the roll over process).  It is expected that these agents will request all of the information they need for operation in the new school year, much like they do when they initially join a zone.

5.	SIS begins processing for the new school year

a.	StudentSchoolEnrollment objects for the new school year MUST be re-published when they become current (standard SIF 2.0 requirement) along with the appropriate StudentPersonal changes events for the “most recent” data.

# 6 Migration Plan (for proposed changes to existing objects only)

One of the mandatory components of every Data Model Change proposal is the Migration Plan.  This section describes the impact of the proposed change to legacy SIF Zones and the techniques, best practices and deployment guidelines designed to minimize that impact.  It is normally filled out in coordination with SIF Staff or an experienced SIF Data Modeler.

All migration plans have the same overarching goal: allow an existing SIF Zone to migrate to the new change incrementally ... by changing only one component at a time while maintaining at least the previous level of functionality, and “breaking” nothing in the process.

Several common strategies (in order of desirability) are:

1. Add new elements rather than modify old ones

This places a requirement on new agents to support duplicate entries in order to maintain backwards compatibility with agents conforming to earlier versions of the standard.  To use this strategy, there must be a clear mapping provided for agent writers to utilize.  This would include mapping any new code set values to the collection of previously existing ones.

2. Constrain the impact to the ZIS

In this case the ZIS will transparently “bridge” between agents supporting this change and earlier versions.  To use this strategy, there must be a clear mapping provided for ZIS vendors to utilize, and at least two vendors must “sign off” on this section of the proposal.

3. Reduce the impact

This approach is effective for changing only those parts of the SIF specification which have been minimally adopted.  Start by mapping the set of changed elements against the CSQ matrices to determine the number of existing SIF-certified applications that will be affected.  Work with SIF Staff to alert impacted vendors (those with certified, and where known, uncertified products) and identify the number of sites which will be affected.  Depending upon the size of the impact, the change may be accepted for a minor release.

4. Extended Elements

Use the extended element construct to add the new changes. This has the advantage that it standardizes how the functionality will be introduced, but suffers from the disadvantage that conformance to the changes cannot be easily verified, and a further change will be required when moving forward to the next major release.  It is the least desirable way to introduce changes into a minor release, and a strong justification for this approach should be prepared.

5. Wait until the next major release

Defer the proposed change until the next major release because a clear incremental migration strategy for it cannot be constructed.

Migration Plan:

Using the above techniques or alternative ones, specify the recommended series of incremental component upgrades or deployments (of application, agent or ZIS) which must be performed before the data model changes introduced by this proposal can be successfully incorporated into an existing SIF Zone.

| Component Replaced | Increased Functionality (if any) | Effect on Legacy components (if any) |
| --- | --- | --- |
| None |  |  |

# 7 Issues

List any issues surrounding this proposal which the reviewers or approvers may need to consider.

1.	Q: How should we handle a school that closes and no longer has an active school year?

A: SchoolInfo.OperationalStatus should address this if supported by the SIS but we may also want to know the date of the latest status change.  We think this is an edge case and should not be of concern.

2.	Q: Do we need to look at Student Program Participation objects as part of this?

A: These objects are not school year based and often span the change from one school year to the next.  They typically have their own cycle of management.

3.	Q: Should we look at all objects to see how they should deal with SchoolYear?

A: We think all SIS objects that should have school year already do.

4.	Q: If the SIS publishes delete events for objects for the previous school year (e.g. SectionInfo), are there potential issues with agents and how they might handle those events?

A: Since some SIS applications remove the source of many “current year” objects during the NYR, we must expect they will publish delete events for them.  How applications handle the historical aspects of their operation is not addressed by the SIF specification.

5.	Q: When the SIS finishes the New Year Rollover, do we need an electronic notification for agents that can handle this automatically (i.e. not manually)?

A: Perhaps, but we don’t think it is necessary and we also think that applications that can handle school years automatically already do.  The SIS announces the change to the new school year (with this new object element) but an application doesn’t know when the flurry of NYR object activities are completed.

6.	When new students are added for the next school year (in the spring), a StudentPersonal add event will be published.  Q: It is expected that applications that don’t want these will ignore them until they receive a StudentSchoolEnrollment event? 
A: It is expected that subscribing agents that lack StudentPersonal objects will request them as needed when they receive other objects that reference the StudentPersonal object.

# 8 XML Example(s)

One or more examples of XML instances representing the items in the proposed extension should be placed here, as part of work done during the detailed design process.

Expect Change Event like the following:

<SchoolInfo RefId="D3E34B359D75101A8C3D00AA001A1652">

<ActiveSchoolYear>2012</ActiveSchoolYear>

</SchoolInfo>